IMAT3451 Final Year Project Periodic Progress Report (PPR)

# Terrific Disposition: Procedural Storyline Generation

|  |  |
| --- | --- |
| Student Name | *Justin Alexander Shanks* |
| P-Number | *P15225881* |
| Programme | *Computer Games Programming BSc* |
| Student Email Address | *P15225881@my365.dmu.ac.uk* |
| Project Title | *Terrific Disposition: Procedural Storyline Generation* |
| Project Proposer | *Dr Jethro Shell, jethros@dmu.ac.uk*  *Senior Lecturer, School of Computer Science and Informatics* |
| Report Number | *1* |
| Date for Current Period | *24/10/2017* |

|  |  |
| --- | --- |
| Objectives for Period | Seeing as this is the first PPR, the only real objectives for this period was to create a draft of the Project Contract, Ethical Review Form, Global Impact Form, and the BCS Accreditation Checklist. |
| Summary of Progress for Period | The necessary documents were drafted and brought to the supervisor for review. All documents were in a generally acceptable condition, with some problems which will be covered in the next section. |
| Problem Areas and Suggested Solutions | The supervisor pointed out that some information was missing from the Global Impact Form, namely that additional Possible Global Experiences could be considered and expanded upon.  The project contract was also missing some information, namely a section of the project background called Thematic Tie-in. |

|  |  |
| --- | --- |
| Objectives, Deliverables, and Plan for Next Period | * Finish the Project Contract and expand upon the Global Impact Checklist, taking into account feedback from supervisor. * Deliver a copy of each document for supervisor signature. |
| Date of Next Review | 25/10/2017 |

|  |  |
| --- | --- |
| Justin Alexander Shanks | 25/10/2017 |
| Comments | Seeing as the next review was the next day, and the supervisor was quite rapid with communication, it should be noted that the delivered documents were finished, accepted, and signed. |